**Daily Scrum or Standup Meeting**

Team name: \_\_Group 7\_\_

Scrum Master: \_\_Jay Peterson\_\_\_\_\_

Date:\_\_\_4/07\_\_\_

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Alex Thurston | Lots of styling changes for each page. | Keep updating pages and making them look better. Finalizing UI and resource compatibility. | N/A |
| Nathan Merrill | Figured out user authentication and account creation. Figured out event creation. | Supervisor and lot attendant permissions. | Lots of ways to verify customers. Need to figure out a reliable way. |
| Jay Peterson | Figured out user profile editing. | Get the password update working. Make html look nice. Unit testing. Verification. | Lots of ways to verify customers. Need to figure out a reliable way. |
|  |  |  |  |
|  |  |  |  |

# Burndown

# Screenshot of you project board