**Daily Scrum or Standup Meeting**

Team name: \_\_Group 7\_\_

Scrum Master: \_\_Jay Peterson\_\_\_\_\_

Date:\_\_03/29\_\_\_

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Alex Thurston | N/A | Continue developing wireframe model and adding basic UI elements and basic views.py/urls.py functionality to serve proper files | NA |
| Nathan Merrill | Began researching Django User model and user authentication implementation. | Work on authentication. | Lots of different ways to authenticate. |
| Jay Peterson | Researched user authentication. | Work on editing profile | Keep running into Django errors. |
|  |  |  |  |
|  |  |  |  |

# Burndown

# Screenshot of you project board